Titel
Defining a
New Spins Process
for

---
Current - Contributor
Current Spins process
Contributor
- creates wiki page $name_Spin
- adds it to category Spins_in_Development
- submits spin to spins@lists.fedoraproject.org
- when done marks it Spins_Ready_For_Wrangler
- deadline: Feature/Spins submission deadline

---
Current - Wrangler
Current Spins process
Spins Wrangler
- sanity check
  - good: Spin_Ready_For_SIG
  - bad: Spins_incomplete
- deadline: ?!?

---
Current - SIG
Current Spins process
Spins SIG
- reviews spin
- review checklist
  - good: Spins_Ready_For_Board
  - bad: Spins_in_Development
- deadline: Feature/Spins Freeze

---
Current - Board
Current Spins process
Board
- reviews spin
  - trademark guideline checklist
- grants trademark
- separate ticket in Board's track (not really)
- coordinates with other groups (not really)
- deadline: ???

---
Problems
Spins process' problems
The current Spins process sucks because
- I suck!
- it uses the wiki
  - talk pages are not good for talking
  - category pages cannot be tracked
  - typos!
- it lacks proper milestones

---
Timeline
Timeline
- Feature/Spins submission deadline (10 weeks)
- Feature/Spins freeze (2 weeks)
  - Feature freeze == Spins freeze doesn't work!
- Alpha release (3 weeks)
- Beta release (5 weeks)
- Release Candidate (3 weeks)
- Final Release (2 weeks)

---
Statuses
Statuses
Are they complete? Do we have too much?
- Incomplete
- In development
- Ready for Wrangler
- Ready for SIG
- Ready for Board
- Spins Fedora X

---
Proposed - trac
Proposed spins process
- no longer uses the wiki
  - except for the initial spins page
- process is tracked in trac at https://fedorahosted.org/spin-kickstarts/
  - every action causes a mail
  - tickets don't get lost
  - tickets have statuses and milestons
  - = tickets rule!

---
Proposed - Contributor
Spins Process in Trac
Contributor
- creates wiki page $name_Spin
- files ticket in trac: Custom template:
  - Type: Spins-Review
  - Assigned to: spins wrangler
  - CC: spins@lists.fedoraproject.org
  - Custom fields: Title, URL, ...

---
Proposed - Wrangler
Spins Process in Trac
Spins Wrangler
- sanity check
  - good: Status: Spin_ready_for_SIG
  - bad: Status: Spin_in_Development
- deadline: Alpha Freeze?

---
Proposed - SIG
Spins Process in Trac
Spins SIG
- reviews spin
  - Bad: Spins_in_Development / Ready_for_SIG
- approves spin
  - Spins_Ready_For_Board / Other_SIGs?
  - Wrangler creates tickets in SIG's trac, put owner CC. No reply, no blocker!
- deadline: Beta Freeze?

---
Spins Process in Trac
Board
- reviews spin
  - Bad: Spins_in_Development / Ready_for_SIG
- approves spin
  - Spins_Fedora_X
  - tracks coordination with other groups
  - wrangler watches board

---
Summary
- we are not so much changing the process but rather the tools
- we need to make strict use of milestones
- we need better testing
- we need watches and notifications
- power to the SIG rather than the wrangler

---
Questions
Questions?
Comments?
Rants?

---
Thanks
for your time and ideas!
(and all the fish of course)
Thanks